## Slide 1: Request to Restart Operations following Pandemic Closure
March 27, 2020

## Slide 2: Recommendation to restart (Plant name)
Recommendation to restart (Plant Name) as of (Date)
  Customer has confirmed builds will restart (Date), which will require we restart Production on (Date).
  We have adequate supply of materials for (time period example: 1 week). Risks in pipeline detailed in further slides.
  We have provided for the health and safety of our employees upon through these procedures:
    Add your preparations here
    Add your preparations here
  Received appropriate approvals thru ______ leadership and _____ Legal/Govt Relations to meet COVID-19 municipal, state or national requirements:
    Implementing workforce plan that ensures social distancing (in-process)
    Maintaining other prevention activities, including regular disinfection, 100% employee screening and minimized workforce gatherings (complete)
    Obtaining required work exemptions through legal team (in-process)
Recommendation by:
Your team and leadership names here
Notes: The requester should state their recommendation clearly, simply, and completely. The requester should also highlight all the affected operations which you are making the request to restart. The requester should include in their “voice-over” of the slide when it is presented the cross functional team who is supporting this recommendation.

## Slide 3: Restart Dashboard – Workforce Readiness
Workstream |  | Owner | Summary | Status
Workforce | Health-Safety-Environmental Medical | Resource name |  | 
 | People & Labor Relations | Resource name |  | 
 | Communication | Resource name |  | 
 | Legal / Government Approval | Resource name |  | 
R=Unable to meet deliverables or significant risk to plan
Y=Plan exists with moderate risk
G=Work complete or planned work on schedule with low risk
Notes: The assessment of R/Y/G is against the details outlined in the 2020 Pandemic Operations Restart Guideline.doc word document. It is up to the requestor and their supply chain &/or business unit leadership team to make the appraisal of R/Y/G against the deliverables. The assessment is intended to be done across all related operations necessary for the end-to-end supply chain flow to be authorized.

## Slide 4: Restart Dashboard – Supply Chain Readiness
Workstream |  | Owner | Summary | Status
Supply Chain | Senior Sponsor Alignment | Resource name |  | 
 | Customers | Resource name |  | 
 | Manufacturing Process Restart | Resource name |  | 
 | Inventory | Resource name |  | 
 | Logistics | Resource name |  | 
 | Suppliers | Resource name |  | 
 | Supplier Quality | Resource name |  | 
R=Unable to meet deliverables or significant risk to plan
Y=Plan exists with moderate risk
G=Work complete or planned work on schedule with low risk

## Slide 5: Timeline for Restart of Operations:
Shut down
date
First shipment of product from Plant to Customer
Workforce
Actions
Supply Chain
Actions
April 16
Date
First shipment Date
Communicate and begin shift restructure with workforce
Refill line at Plant and
Date
Shutdown cause known
Date
Date
Communicate restart to supply base.
Safe launch
Critical path
Restart planning
Leadership decision needed to ensure meet the following critical path tasks for restart

## Slide 6: Recommendation to restart (Plant name)
Recommendation to restart (Plant Name) as of (Date)
  Customer has confirmed builds will restart (Date), which will require we restart Production on (Date).
  We have adequate supply of materials for (time period example: 1 week). Risks in pipeline detailed in further slides.
  We have provided for the health and safety of our employees upon through these procedures:
    Add your preparations here
    Add your preparations here
  Received appropriate approvals thru CMI leadership and Legal/Govt Relations to meet COVID-19 municipal, state or national requirements:
    Implementing workforce plan that ensures social distancing (in-process)
    Maintaining other prevention activities, including regular disinfection, 100% employee screening and minimized workforce gatherings (complete)
    Obtaining required work exemptions through legal team (in-process)
Recommendation by:
Your team and leadership names here
Notes: The requester should state their recommendation clearly, simply, and completely. The requester should also highlight all the affected operations for which you are making the request to restart. The requester should include in their “voice-over” of the slide when it is presented the cross functional team who is supporting this recommendation.

## Slide 8: Workforce: HSE & Medical
Owner | Status
Name Here | update
Requirements | Response
Understand and deploy employee entry screening requirements/guidance for your restart Stay informed of ongoing screening guidance updates for your region. Understand social distancing requirements for your restart, adjust staffing levels and shift patterns as necessary Secure masks for individual stations where social distancing requirement is not able to be met Review facilities and environmental restart guidelines | 
Top Risks: | 
Mitigation actions: | 
Notes: We are monitoring, daily, UAW, Ford, GM, and FCA reactions and reporting to assess risk
Account Team and CMEP Material planning meeting with FCA daily for latest updates

## Slide 9: Workforce: People and Labor Relations
Requirements | Response
If applicable, partner with appropriate resource (HR/LR/Legal) to engage with your union leadership Check on how your people are feeling (emotionally) as they return to work | 
Top Risks: | 
Mitigation actions: | 
Owner | Status
Name Here | update
Notes: We are monitoring, daily, UAW, Ford, GM, and FCA reactions and reporting to assess risk
Account Team and CMEP Material planning meeting with FCA daily for latest updates

## Slide 10: Shift Structure & Capacity Scenarios

## Slide 11: Workforce: Communication
Owner | Status
Name Here | Update
Requirements | Response
Using the appropriate communications channels identify how your facility will have ongoing communication with your workforce while they are out. Coordinate daily/weekly communications to stay connected to your workforce keeping them informed of: Production startup status Plans to keep our employees safe as they return to work Ensure consistency with our official COVID-19 communications Communicate with workforce daily upon return | 
Top Risks: | 
Mitigation actions: | 
Notes: We are monitoring, daily, UAW, Ford, GM, and FCA reactions and reporting to assess risk
Account Team and CMEP Material planning meeting with FCA daily for latest updates

## Slide 12: Workforce: Legal / Government Approval
Requirements | Response
Plant requests legal review for restart Legal establishes your local requirements for restart Verify corporate government relations are in agreement we have aligned with state/national authorities to allow or approve restart (if applicable) | 
Top Risks: | 
Mitigation actions: Execute Force Majeure | 
Owner | Status
Name Here | Update
Notes: We are monitoring, daily, UAW, Ford, GM, and FCA reactions and reporting to assess risk
Account Team and CMEP Material planning meeting with FCA daily for latest updates

## Slide 13: Supply Chain: Customer Status
Requirements | Response
Create or update a comprehensive customer listing of contacts and addresses Prepare and execute a customer alignment & communication plan for the duration of the shutdown period and early restart phase. Verify customers have updated and communicated demand through EDI or other similar COM tool. Understand and communicate to senior leadership if customers are constrained preventing them from restarting together with the operation. If Customers are constrained, understand and communicate with senior leadership what roadblocks may be inhibiting restart or provide risk of future shutdown. Complete a customer financial health and risk assessment with current AP. | 
Top Risks: | 
Mitigation actions: | 
Owner | Status
Name Here | Update
Notes: We are monitoring, daily, UAW, Ford, GM, and FCA reactions and reporting to assess risk
Account Team and CMEP Material planning meeting with FCA daily for latest updates

## Slide 14: Supply Chain: Senior Leadership Alignment
Requirements | Response
For large customers, senior leadership has verified there is adequate alignment across the industry (OEM, Tier I, Tier n) to support the restart of the supply chain. Depending on size of OEM | 
Top Risks: | 
Mitigation actions: | 
Owner | Status
Name Here | Update
Notes: We are monitoring, daily, UAW, Ford, GM, and FCA reactions and reporting to assess risk
Account Team and CMEP Material planning meeting with FCA daily for latest updates

## Slide 15: Supply Chain: Manufacturing Process
Owner | Status
Name Here | 
Requirements | Response
Follow your normal plant manufacturing restart procedures. If time did not permit normal plant shutdown procedures to be followed, use a structured approach (like FMEA) to identify possible/expected challenges and allow time to address during restart. Review lineside components and WIP to ensure no physical or environmental damage such as rust has occurred. Utilize the link “Manufacturing process restart guidelines” as a supplement to your restart procedures. | 
Top Risk: | 
Mitigation actions: | 
Notes: We are monitoring, daily, UAW, Ford, GM, and FCA reactions and reporting to assess risk
Account Team and CMEP Material planning meeting with FCA daily for latest updates

## Slide 16: Supply Chain: Inventory
Owner | Status
Name Here | 
Requirements | Response
Establish inventory on hand and in-transit, verify if adequate to support restart with minimal risk to run-out Work globally to understand if inventory can be re-positioned to support restart. Communicate the run-out status to the supply continuity leader in purchasing. Communicate restart plan with Logistics team to ensure appropriate transportation and Warehousing plans | 
Top Risk: | 
Mitigation actions: | 
Notes: We are monitoring, daily, UAW, Ford, GM, and FCA reactions and reporting to assess risk
Account Team and CMEP Material planning meeting with FCA daily for latest updates

## Slide 17: Supply Chain: Transportation
Requirements | Response
Confirm and communicate sea freight lines and truck lines as they are reopened/restored Confirm and communicate ports delays, closures or alternate options | 
Top Risk: | 
Mitigation actions: | 
Owner | Status
Name Here | Update
Notes: We are monitoring, daily, UAW, Ford, GM, and FCA reactions and reporting to assess risk
Account Team and CMEP Material planning meeting with FCA daily for latest updates

## Slide 18: Supply Chain: Suppliers
Requirements | Response
Prepare and execute a supplier alignment & communication plan for the early restart phase Verify suppliers have received updated demand through EDI or other similar customer order management tool Material requests supplier readiness confirmation from supplier continuity leader Supplier continuity leader to confirm suppliers have resources required to restart (people/ process/tools) Is support required? Supplier continuity leader to communicate constrained suppliers, supply gaps, and create countermeasure plans As required “managed demand” process to be led centrally with support from plant and purchasing. Purchasing to complete supplier financial health and risk assessment for high risk suppliers. Do we have suppliers operating under bankruptcy protection? Have we considered adjusting terms for at risk suppliers at restart. | 
Top Risks: | 
Mitigation actions: | 
Example of supplier tracker, updated daily
Owner | Status
Name Here | Update
Notes: We are monitoring, daily, UAW, Ford, GM, and FCA reactions and reporting to assess risk
Account Team and CMEP Material planning meeting with FCA daily for latest updates

## Slide 19: Supply Chain: Supplier Quality
Requirements | Response
Verify key suppliers have additional quality controls in place for new or recently re-allocated operators who may be untrained. Plant quality leader to ensure the business unit supplier quality leader is aligned with supplier quality’s readiness for plant restart. | 
Top Risk: | 
Mitigation actions: | 
Owner | Status
Name Here | Update
Notes: We are monitoring, daily, UAW, Ford, GM, and FCA reactions and reporting to assess risk
Account Team and CMEP Material planning meeting with FCA daily for latest updates

## Slide 20: Open items